# COMMONWEALTH OF VIRGINIA

CONTRACT BETWEEN OWNER AND DESIGN BUILD CONTRACTOR

This Contract, dated this _______ day of ______________, 20_____ between __________________________________________________________________ ("Owner") and _______________________________________________________________________ ("Design-Build Contractor” or “Contractor"), is binding among and between these parties as of the date of the Owner's signature.

R E C I T A L S

1.	The parties, their Project Representatives, and contact information, including the places  for delivery of Notices, are as follows:

Owner:

Attn:

Address:

City, State, Zip:

Telephone	(         )					FAX	(         )

Email Address:

Contractor:

Attn:

Address:

City, State, Zip:

Telephone	(         )					FAX	(         )

Email Address:

Contractor's Virginia  License #:

FEIN/SSN:

Virginia SCC ID #:

Each party shall notify the other party promptly of a new Notice address.  Unless and until Notice of the new address is given in the manner required for Notice, a Notice to such party is sufficient if given to the address set forth in Section 1.

2.	The Project is identified as:

Project Title -

Project Code -  PC#

General Project Description -

The Project Code (PC#) indicated above shall be included  on all Project-related material and documents including, but not limited to, Notices, Change Orders, Submittals, Requests For Information, Requests For Quotes, Field Orders, minutes of meetings, correspondence, Schedule of Values and Certificate For Payment (CO-12), and test reports.

3.	The Virginia licensed Architect / Engineer who will design the Project is identified as:

Architect/Engineer:

Address:

City, State, Zip:

Telephone	(         )					FAX	(         )

Email Address:

A/E’s Virginia License #:

5.	After competitive negotiation pursuant to the Virginia Public Procurement Act, Contractor is awarded this Contract to perform the Work and A/E Services described by the Contract Documents for the Project.

THEREFORE, in consideration of the Recitals set forth above and which are part of the Contract and good and valuable consideration as set forth below, the parties agree as follows:

1.	STATEMENT OF WORK

The Contractor shall furnish and provide all services, labor, equipment, and materials and perform all Work and A/E Services for the design and the construction of the Project in strict accordance with the Contract Documents.

2.	CONTRACT DOCUMENTS

a.	The following documents are incorporated by reference into this Contract as if set forth fully 	herein:

1.	the General Conditions of the Design Build Contract (CO-7DB);

2.	the Supplemental General Conditions, if any;

3.	the Request For Proposal (RFP) for the Project dated _________   and all attachments thereto;

4.	the Special Conditions attached to the Owner’s Request for Proposals;

5.	the modifications to the RFP shown as Addenda 1 thru ______;

6.	the Design Build Proposal submitted by the Contractor in response to the RFP, 	including:

i.	the Cost Proposal;

ii.	modifications to the Cost Proposal Modification(s) submitted by the 			Contractor dated _____;

iii.	the Contractor’s Technical Proposal dated _________________  ;

iv.	modifications to the  Technical Proposal dated _______________;

7.	the Approved Construction Plans;

8.	the A/E Manual (except to the extent it addresses procurement-related matters which 	are not part of the Work of this Contract);

9.	__________________________________________________.

b.	The Contract requires the Contractor to use the following standardized forms where 	applicable to the Work of this Project:

1.	Standard Performance Bond (CO-10);

2.	Standard Labor and Material Payment Bond (CO-10.1);

3.	Workers' Compensation Certificate of Coverage (CO-9a);

4.	Schedule of Values and Certificate for Payment (CO-12);

5.	The Affidavit of Payments of Claims (CO-13);

6.	The Contractor's Certificate of Substantial Completion (CO-13.2a);

7.	Contractor's Certificate of Completion (CO-13.2).

c.	The Virginia Uniform Statewide Building Code in effect at the time a building permit is issued for the Approved Construction Plans shall be the applicable Building Code for the phase of the Project depicted in the Approved Construction Plans.

d.	The most current edition of the A/E Manual, including any revisions issued during the performance of the Contract, is incorporated into the Contract in its entirety except as expressly amended or superseded by the requirements of the Contract.   Many of the changes, additions, or deletions made in revisions to the A/E Manual are necessary to keep abreast with codes, statutes, or regulations related to the Project.   Additional A/E Services required to incorporate or address a change in requirements of the VUSBC or the  A/E Manual which are made during the design phase and prior to the issuance of Approved Construction Drawings shall be incorporated into the Project Plans and Specifications at no additional cost to Owner.

d. 	All time limits stated in the Contract Documents, including but not limited to the Contract Completion Date and Time for Completion of the Work, are of the essence of the Contract.

e. 	The Contract shall be signed by the Owner and the Contractor in as many original counterparts as may be mutually agreed upon, each of which shall be considered an original.

f. 	Anything called for by one of the Contract Documents and not called for by the others shall be of like effect as if required or called for by all, except that a provision clearly designed to negate or alter a provision contained in one or more of the Contract Documents shall have the intended effect. Whenever possible, the Contract must be read as a whole with all parts being harmonized so as to avoid conflict.  In the event of a conflict between or among the Contract Documents, the precedence of the Contract Documents shall be in the following order: the Contract; the Supplemental General Conditions; the General Conditions; the Special Conditions; the Specifications; and the Plans.

g.	If any provision of this Contract shall be held invalid by any court of competent jurisdiction, such holding shall not invalidate any other provision.

3.	TIME FOR COMPLETION

The Work shall be commenced on a date to be specified in the Notice to Proceed from Owner.  Contractor shall achieve Substantial Completion within ____________   Days or not later than the Contract Completion Date, which is __________________________________.   Contractor shall achieve Final Completion of the Work within 30 Days after the date of Substantial Completion of the Work.

4.  	STANDARD LABOR AND MATERIAL PAYMENT BOND AND STANDARD 	PERFORMANCE BOND

[Agency to select appropriate statement based upon the specific project.]

___	Contractor shall provide and maintain for the Project a Standard Labor and Material Payment Bond and a Standard Performance Bond meeting the requirements of the VPPA and Section 8 of the General Conditions.

___	Contractor does not need to provide a Standard Labor and Material Payment Bond or a Standard Performance Bond.

5.	COMPENSATION TO BE PAID TO THE CONTRACTOR

The Owner agrees to pay and the Contractor agrees to accept as just and adequate compensation for the performance of the Work in accordance with the Contract Documents the sum of _______________________________________ Dollars ($                                        ).

6.	PAYMENTS

The procedures for establishing a Schedule of Values for the Work, for requesting monthly progress payments for Work in place, and for requesting payments for properly stored materials are stated in the General Conditions.  Unless otherwise provided under the Contract Documents, interest on payments due the Contractor shall accrue at the rate of one percent per month.  See Code of Virginia § 2.2-4355.

eVA Vendor Registration:  The Contractor shall be a registered vendor in eVA.  See eVA Vendor Registration Requirements.

GCPay: Contract payments shall be made through GCPay.

7.	AUTHORIZATION TO TRANSACT BUSINESS

The  Contractor certifies that, if it is organized as a stock or nonstock corporation, limited liability company, business trust, or limited partnership or registered as a registered limited liability partnership, it is authorized to transact business in the Commonwealth of Virginia as a domestic or foreign business entity if so required by Title 13.1 or Title 50 of the Code of Virginia, or as otherwise required by law, and that it shall not allow its existence to lapse or its certificate of authority or registration to transact business in the Commonwealth of Virginia, if so required under Title 13.1 or Title 50, to be revoked or cancelled at any time during the term of the Contract.  The Contractor understands and agrees that the Owner may void this Contract if the Contractor fails to comply with these provisions.

8.  	DEBARMENT AND ENJOINMENT

By signing this Contract, the undersigned on behalf of the Contractor, and the Contractor, certify that the Contractor, including any officer, director, partner or owner of the Contractor, is not currently barred from bidding on contracts by any Agency of the Commonwealth of Virginia, or any public body or agency of another state, or any agency of the federal government, nor is this Contractor a subsidiary or affiliate of any entity that is currently barred from bidding on contracts by any of the same.

10. 	 ALL RISK  BUILDER’S RISK INSURANCE

[Agency to select appropriate statement based upon the specific project.]

___	This Project is Contractor Controlled During Construction.  Contractor shall procure and maintain “all-risk” Builder’s Risk insurance as set forth in Section 12 of the General Conditions for a Site which is Contractor controlled during construction.

___	This Project is Owner Controlled During Construction.  Contractor shall procure and maintain  “all risk” Builder’s Risk insurance  as set forth in Section 12 of the General Conditions for a Site which is Owner controlled during construction.

IN WITNESS WHEREOF, the parties have executed this Contract on the dates set forth beside their respective signatures.

For the Contractor:					For the Owner:

_______________________________________

(Contractor)						(Owner)

By:_________________________________________	By:________________________________________

(Signature in ink)			(Date)			(Signature in ink)			(Date)

Name:______________________________________	Name:_____________________________________

Title:_______________________________________	Title:______________________________________

ATTEST:___________________________________	ATTEST:__________________________________ 	(Signature)			(Date)			(Signature)			(Date)